## Slide 1: TEAM NEBULA
NETWORK AND INFORMATION SECURITY MANAGEMENT
SPRINT 1 (05/05 - 21/06) TEAM RETROSPECTIVE
24/06/21

## Slide 2: WHAT WORKED WELL?
Seamless communication via various media
Supportive & helpful team members
Collaboration on all assignments, including Google Drive use
Getting sites online
Working to team strengths and balance between everyone
Learning tools quickly
Sharing insights & knowledge regularly
Remained consistent with contract agreements and roles

## Slide 3: WHAT COULD BE IMPROVED?
Use of the kanban
Communication with our opposite team
Need more references
Tutor feedback: Criticality/comparison of approach needed
Scheduling of calls

## Slide 4: WHAT WILL WE COMMIT TO IN SPRINT 2?
Update the kanban more often
Establish a single point of contact for opposite team (Czeska)
List all references in document as we go
Ensure we show criticality of the testing approach
Scheduling of calls in advance
Keep the same roles as Sprint 1

## Slide 5: REFERENCES
https://www.scrum.org/resources/what-is-a-sprint-retrospective